## Slide 1: Flashapp
By: Stephanie Michalopoulos

## Slide 2: About Me
Stephanie Michalopoulos
Software Engineering student at New England Institute of Technology
From: East Providence, RI
26 years of age

## Slide 3: Project Overview
FlashApp is responsive web application
A study aid
A digital alternative to traditional index cards
For who?
  Students, or anyone in need of learning about a new topic

## Slide 4: Why use FlashApp
Using index cards is a very efficient way of studying
On average, Americans use 700 pounds of paper products, per person, per year
Index cards serve for one-time use
FlashApp flashcards can be added, edited, and deleted as necessary
Convenience (mobile option)

## Slide 5: Timeline (Weeks 1 - 3)
Technical Design
Database Structure
SQL Statements
Coded all functions expected to be used
Wireframes
Prototypes
Creating all necessary files and pages
Pseudo-coding
Research on responsive design techniques
Tested database connectivity

## Slide 6: Timeline (Weeks 4 - 5)
Worked on implementing code
Coded general layout of each page
Got both homepages running (homepage.php/loggedInHome.php)
Tested SQL statements
Worked on adding cards and categories

## Slide 7: Timeline (Week 6)
Implemented session variables for login
Worked on adding cards and categories to specific user accounts
Spent some time on CSS (edited div sizes, flashcard size, and button sizes/locations)

## Slide 8: Timeline (Week 7)
Spent most of this week debugging and fixing quirks
Validation errors for signup and login areas
  No blank fields
  Valid email address
  Email and confirm email fields match
  Password and confirm password fields match
  Email is unique

## Slide 9: Timeline (Weeks 8 - 9)
Got flashcards to flip
Added a session variable for category (more user-friendly)
Validation errors on any other pages they were applicable to (no blank fields, user prompted to select a category if one wasn't selected)
Notifying users that a category is empty if no cards are assigned to that category
Added a page used to confirm the deletion of a category (deleteCat.php)

## Slide 10: Timeline (Week 10)
Worked on this here PowerPoint
Uploaded documents to github

## Slide 11: Database Organization
Users – user_id(pk), name, email(unique), password
Flashcards – fCard_id(pk), cat_id(fk), question, answer
Categories – cat_id(pk), cat_name, user_id(fk), date_created

## Slide 12: Obstacles
Deciding on a design for a more user-friendly experience
My general tendency to make anything and everything more complicated than it needs to be
Flipping flashcards (reverse obstacle)

## Slide 13: Technical Design
MVC architecture
Db.php - contains all database information and credentials for connectivity
Index.php - controller, controls all actions and redirects used in application
Homepage.php - initial homepage of website prior to user login, where a user can log into their existing account or create a new one

## Slide 14: Technical Design (Cont.)
LoggedInHome.php - homepage for user after signing in (most activity takes place here). Contains a drop-down list of all categories created with buttons to perform actions on selected category (view cards, add cards, delete category, edit category name). Also includes textbox with button allowing user to add a new category. Flashcards are also displayed on this page when prompted
DeleteCat.php - user is redirected to this page if they choose to delete an entire category and asked to confirm deletion, to prevent accidental deletion of a category
Functions.php - contains all functions used in the application, including all SQL statements

## Slide 15: Summary
This project helped me to
  Learn to better organize tasks
  Better understand the amount of time required for each task
  Become more realistic with goal setting
  Obtain a more accurate analysis of skills (understanding what concepts I have a decent grasp of and what areas I need to spend more time practicing and exploring)